## Slide 1: Systems Engineering Take-Home Exercise
Skyler Do

## Slide 2
Systems Engineer Take-Home Exercise
Timebox: 45 minutes maximum
Context
You have joined a startup building a safety-critical autonomous outdoor system. A customer demo is in 6 weeks. The team has strong mechanical, electrical, controls, software, and test engineers, but system-level requirements and verification are still loose.
Leadership has said:
The system needs to reliably detect and track small moving objects in cluttered outdoor conditions.
Setup must be simple enough that operators, not senior engineers, can run it.
The next demo needs to produce evidence we can use for a real go/no-go decision.
The system should be portable by two people and operate for several hours untethered.
Known issues:
Tracking is sometimes lost after vibration or brief occlusion.
Calibration currently takes about 25 minutes and usually needs a senior engineer.
Test logs are inconsistent; some runs are missing timestamps or metadata.
Ownership is unclear between software, controls, and test for reacquisition and data quality.
Deliverable
Send back a maximum of 2 pages or 5 slides. Rough is fine.
Please Cover
The 6 most important system requirements or success criteria you would define first.
For the top 3, how you would verify them: method, pass/fail criteria, owner, and evidence.
The 3 biggest gaps, risks, or assumptions you would surface immediately.
What you would do in your first week to drive clarity and closure.
2 things you would deliberately not formalize yet, and why.
Make reasonable assumptions and state them. No outside research is needed. We care more about judgment, prioritization, and clarity than completeness.

## Slide 3: Requirements Table: Created from given scenario and stated user needs
Functional Area | Requirement | Notes/ Clarification | Owning Team | Validation/ Test
Tracking | The system shall be able to identify objects with minimum size 21x10x9cm up to distance of 1 mile from system | Based on quick search of drone size | Controls | Demonstration (Test Scenario 1)
Tracking | The system shall be able to track objects with minimum size 21x10x9cm with accuracy of +-1 degree positional error in both axes | Assuming system uses two sets of rotational coordinates, left/right and up/down | Controls | Demonstration (Test Scenario 1)
Tracking | The system shall be able to track objects with minimum size 21x10x9cm accelerating 10 m/s^2 | Acceleration numbers are a good faith estimate of drone performance. | Controls | Demonstration (Test Scenario 1)
Tracking | If targeting tracking is lost, the system shall be able to re-acquire target object within 500 ms |  | Controls | Demonstration (Test Scenario 1)
Reliability | The system shall be resilient to mechanical vibration up to 30hz for 5 hours |  | Mechanical | Measurement (Test Scenario 2)
Reliability | The system shall be resilient to impulse up to 50 N*s for 5 hours | Based on quick search of average machine gun vibrational properties. | Mechanical | Measurement (Test Scenario 2)
Operational | The total system weight shall not exceed 400 lbs | Assuming low end male soldier deadlift of 200lbs. X2 for two operators | Mechanical | Measurement
Operational | Given a full state of charge, the system shall be able to operate at full functionality for 5 hours | “several” = roughly 5 hrs, specific time negotiable with stakeholders. Full functionality is defined as adhering to all requirements | Electrical | Demonstration
Operational | The system mechatronic software calibration routine shall be autonomous | “autonomous” requires additional elaboration, will need to discuss with client about specifics | Software/Controls | Demonstration
Diagnostic | The system shall include logs of performance and errors |  | Software | Observation
Diagnostic | The system logs shall contain timestamps |  | Software | Observation
Diagnostic | The system logs shall contain metadata |  | Software | Observation
Diagnostic | The system logs shall contain system state information at time of operation |  | Software | Observation
Diagnostic | The system logs shall contain sensor data |  | Software | Observation
Highlighted requirements are most important. These requirements define the core functionality of the system and are the highest value to our clients. The rest are supplementary and supportive of core functionality.

## Slide 4: Testing Scenarios
Test Scenario 1:
Part 1: Controls simulation environment
  Gazebo or other physics environment, simulating system and targets.
  Test drones of various sizes, distances, and accelerations
  Include cover items/debris to purposely break tracking and trigger re-acquisition
  Add simulated vibrations and/or sensor noise
  Measurement objectives:
    Tracking accuracy
    Tracking consistency
    Re-acquisition response time
Part 2: Physical mechatronic test bench
  Measuring real response time to commands
  Measuring real tracking efficacy and accuracy
  Looking for performance degradation under load or continuous usage.
  Necessary because of things difficult to simulate, like friction in the system or heat from continuous firing
Test Scenario 2:
Design review
  Check mechanical structure natural frequencies and avoid anything that can resonate with the vibrational loads from the guns.
  Review reliability and expected performance of off the shelf components.
Physical vibration test bench
  Physical test harness that we install the system into, mimicking real world conditions
  Assess system performance under disturbance and load
  Assess mechanical structure integrity under requirement loads
  Extend test scenarios to failure, begin tracking MTBF for components and subsystems
Some test scenarios can cover multiple requirements. For example, an extended controls tracking test can also be an electronics endurance test. (Does it actually last 5 hours?)

## Slide 5: Gaps, Risks, Assumptions
Gaps
Create Interface Control Documents for system level requirements satisfied by multiple teams
Still needs a more comprehensive testing/validation strategy
Subsystem requirements decomposition still needed
Safety requirements still needed
Risks
Performance requirements may be too strict
Requirements may not cover full use cases in real world situations
Failure modes not addressed (highly important given this is a weapons system.)
Assumptions
Specific requirement values were my best guess estimate. Further conversations with clients/stakeholders may refine the values.
Knowledge of the skill level of the operator is still unknown, and what training is expected/given to operators before usage

## Slide 6: First Week Alignment
Centralize systems engineering documentation/models
Connect requirements to engineering effort.
  E.g. If the team uses jira for work tracking, linking all engineering effort to a system level requirement.
Alignment meeting/call with specific engineering team leads from: mechanical, electrical, controls, software, test teams
  Communicate requirement expectations and validation plans
  Assess current adherence to requirements (which ones are met and which are not)
  Address concerns/negotiate requirements
  Discuss timeline feasibility (6 weeks)

## Slide 7: Not to formalize yet
Full calibration sequence requirements, this is dependent on expected interfacing with operators and other equipment and final formalized use cases. I expect the clients will also give further requirements regarding reliability performance under different temperatures/humidities/environments, etc. etc.
Overly document and formalize engineering processes. Systems engineering is meant to bring clarity, not drag everyone down in excessive paperwork. So long as problems and objectives are appropriately defined for various teams, we can ensure efficient usage of engineering resources, and keep ourselves lean and agile.
Further requirements decomposition of tracking functionality. There may be opportunities for controls to improve performance as part of the testing process. Would want to discuss with controls team.
  i.e. an ML model that improves over time with more usage/testing, and so doesn’t fit into a “clean” validation model initially.
Defining and formalizing failure effect modes. Failure modes are solution dependent, and so some aspects of the system need to be decided before failure analysis can take place.
  E.g. the selection of sensors on the system will determine what types of failures we should design for, and what level of redundancy is required.